## Slide 1: Final presentation ShareList
Adrian Schauer, Raymond Ermler, Mirac Fidanci, Fabian Lasser, Luka Grgic
1/19
Fabian

## Slide 2: Table of Contents
Introduction
The Product
Project Management
Lessons learned
2/19
Fabian

## Slide 3: Introduction Team
Adrian Schauer
Leader
Raymond Ermler
Frontend & Backend
Fabian Lasser
Frontend
Mirac Fidanci
Frontend & Backend
Luka Grgic
Frontend
Robert Kofler Commissioner
Peter Bierbamer Supervisor
Mirac
3/19

## Slide 4: Introduction The Problem
Did you ever want to make a list without having or wasting paper and share it with as many people as you want?
Mirac
4/19

## Slide 5: Introduction The Solution
ShareList is the answer. You can make lists for absolutely anything and share them with people of your choice!
Mirac
5/19

## Slide 6: Introduction - Market Size
The website is accessible by anybody
Shopping lists, goals, milestones and many more things can be created
Therefore a lot of people fit our target group
Luka
6/19

## Slide 7: Introduction Competition
Messengers
Elements can not be marked as completed
Made for communication and not lists
Microsoft ToDo
Similar concept. Sharing does not work that well.
ShareList is not a new idea but it targets the problems of the competition and that is how it stands out.
7/19
Luka

## Slide 8: The Product Functions
8/19
Raymond

## Slide 9: The Product - Functions
Create lists and see already created ones
9/19
Raymond

## Slide 10: The Product – Functions
Listelements can be deleted or added
10/19
Raymond

## Slide 11: The Product Functions
11/19
Fabian

## Slide 12: The Product – Functions
You can invite members to your list and also edit member settings
12/19
Fabian

## Slide 13: The Product – Functions
You can mark elements as done and incomplete
13/19
Adrian

## Slide 14: Project Management – Milestones
PSP-Code | Milestones | Target Date | Estimated Date | Factual Date
1.2.1 | Database implemented | 01.04.2022 | 01.04.2022 | 15.03.2022
1.2.4 | API-Anfragen Handling implemented | 20.04.2022 | 20.04.2022 | 17.04.2022
1.3.2 | Frontend implemented | 01.05.2022 | 12.05.2022 | 12.05.2022
1.2.2 | API-Integration implemented | 05.05.2022 | 05.05.2022 | 05.05.2022
1.4.3 | Final testing finished | 28.05.2022 | 28.05.2022 | 28.05.2022
1.1.4 | Project finished | 31.05.2022 | 31.05.2022 | 31.05.2022
14/19
Adrian

## Slide 15: Project Management – Ressources
Github
MySQL
Discord
Visual Studio 2022
Mirac
15/19

## Slide 16: Project Management – Time
Adrian
16/19

## Slide 17: Project Management Explanation
Stress from school
Some of us worked during holidays
Some were absent more often during lessons
Adrian
17/19

## Slide 18: Lessons learned
Communication
Teamwork
Time management
18/19
Luka

## Slide 19: Thank you for your attention!
https://sharelist.adrian-schauer.at/ (ShareList)
https://github.com/LuckyForce/ShareList
(github)
Luka
19/19